Muhammad Subhan (I200873)

Rafay Zubair Gill (I202445)

Jawad Ahmed (I20095)

**CS3009**

**Software Engineering**

**Spring 2023**

**DELIVERABLE-2**

Sprint Backlog

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Owner | Status | Value | Days | | | | | |
| 1 | Manage Menu | Develop the API | Rafay | Completed | 20 | 1 | 0 | 0 | 0 | 0 | 0 |
| Develop the Interface | Subhan | Completed | 0 | 2 | 3 | 5 | 1 | 0 |
| Integrate APIs | Jawad | Completed | 0 | 0 | 0 | 0 | 7 | 1 |
| 2 | Manage Cart | Develop the CRUD API | Rafay | Completed | 40 | 1 | 0 | 0 | 0 | 0 | 0 |
| Develop and integrate the Interface | Subhan | Completed | 0 | 3 | 2 | 1 | 5 | 8 |
| 3 | Reserve Table | Develop a system to handle reservation cancellations and modifications. | Rafay | To be Started | 40 |  |  |  |  |  |  |
| Develop a real-time table availability check. | Jawad | To be Started |  |  |  |  |  |  |
| Integrate the check module | Jawad | To be Started |  |  |  |  |  |  |
| 4 | Checkout Cart | Develop the payment module | Subhan | To be Started | 10 |  |  |  |  |  |  |
| Integrate with the Cart module | Rafay | To be Started |  |  |  |  |  |  |
| 5 | Give Feedback | Develop the rating module | Jawad | To be Started | 7 |  |  |  |  |  |  |
| Integrate with the User Interface | Rafay | To be Started |  |  |  |  |  |  |
| 6 | Manage Account | Develop the APIs | Subhan | To be Started | 15 |  |  |  |  |  |  |
| Integrate the API with user interface | Rafay | To be Started |  |  |  |  |  |  |
| Set up a log system for tracking user account activity and changes | Jawad | To be Started |  |  |  |  |  |  |